Guide 1. APT Project Definition

Capstone Course

- PART I

1. Personal Background

Below is a table in which you must complete the requested information.

| Student name | Constanza Gaete, Paolo Vilches and Antonia Pacheco |
| --- | --- |
| Chilean ID (RUT) | 18.939.958-8, 20.820.017-8 y 20.986.323-5 |
| Program | Computer Engineering |
| Campus | San Joaquín |

2. APT Project Description

In the description, briefly state the name of your APT project and the graduate-profile competencies you will put into practice. If areas of professional performance are defined for your program, also indicate which areas the project is linked to.

| Project name | SYNTRO |
| --- | --- |
| Area(s) of professional performance | - Software development. - Requirements Design and Management - BPM - Database modeling and querying. - Software quality. - Project management. - Architecture - Platform integration. |
| Competencies | - Analyze organizational problems and requirements in order to propose IT solutions. - Design and develop software solutions according to functional and non-functional requirements. - Design and manage data structures that enable information to be stored and queried efficiently. - Integrate different components and services within a technological solution. - Implement authentication, authorization, and information security mechanisms. - Perform tests to validate the operation and quality of an IT solution. - Prepare technical and functional documentation associated with software development. - Plan and manage activities associated with the development of a technology project. |

3. APT Project Rationale

Below are several fields that you must complete with the requested information. This section is intended for you to describe your project in detail and justify its relevance and suitability.

| Relevance of the APT project | Our project arises from a problem found in large organizations, where information about physical spaces and technology assets is often distributed across different sources, spreadsheets, or non-integrated systems. In the case analyzed, a large public hospital facility, we identified difficulties in quickly and reliably determining where a piece of equipment is located, which assets exist at a given location, and the history of their movements or modifications. This situation mainly affects IT support, asset management, and maintenance areas, as well as management, administrative areas, auditing, and staff who need to navigate within the institution. As a team, we seek to provide a Computer Engineering solution through a centralized platform that links physical spaces with technology assets, making them easier to find, improving inventory management, and maintaining traceability of the changes made. In addition, we propose a solution with a structure that can later be adapted to other organizations that need to manage infrastructure and assets distributed across different spaces. |
| --- | --- |
| APT Project Description | Our objective is to develop and consolidate a technological solution that allows us to centrally and visually manage the location of physical spaces and the assets associated with them. To achieve this, we propose a web platform consisting of an interactive map and an information management system. Through the map, we aim to enable users to view buildings, floors, and rooms, as well as search for and locate the equipment associated with these spaces. Additionally, we aim for the system to support asset inventory management, information lookup, modification records, and traceability of changes. We also consider different user profiles and access levels in order to control who can view, modify, or manage the information. To address this problem, we integrate a web interface, a backend responsible for business logic and data management, a centralized database, and mechanisms for authentication, authorization, and information backup. In this way, we seek to move from fragmented information management to an integrated platform that can quickly and simply answer where a given asset is located, what equipment exists at a specific location, and what modifications have been made to it. |
| Alignment of the project with the graduate profile | The project is directly related to the professional profile of Computer Engineering, as it requires analyzing an organizational problem and transforming it into a technological solution through requirements elicitation, software design, application development, data management, implementation of security mechanisms, and solution validation. During the project, we apply competencies related to the analysis and design of IT systems, development of web solutions, database modeling and management, integration of different software components, information security, testing, and technical documentation. These competencies are necessary because the problem cannot be solved solely through a visual interface; it requires building a solution capable of managing information in a structured manner, maintaining traceability, differentiating access permissions, and enabling different technological components to operate in an integrated way. The project also requires consideration of aspects inherent to technology project management, such as scope definition, requirements prioritization, development planning, progress monitoring, and validation of the resulting product. |
| Relationship with professional interests | The project is related to our professional interests in the development and implementation of technological solutions that optimize organizational processes through software, information management, and cybersecurity. One relevant aspect of the project is that it combines different areas of Computer Engineering within a single solution: web development, databases, systems architecture, security, user experience, and project management. Its development strengthens the ability to analyze an organization’s real needs and turn them into concrete requirements and technological solutions, considering both technical and operational aspects. |
| Feasibility of developing the APT Project | We consider our project feasible both technically and in its application, as it addresses a need present in large organizations that must manage multiple physical spaces and maintain traceability of their assets. We have an existing technological foundation and prior documentation, as well as development, version control, and database tools that allow us to make progress during the semester without requiring specialized infrastructure. We plan the work by prioritizing the main functionalities according to the time available. Potential difficulties include access to real information, user availability for validation, and the handling of sensitive information. To reduce these risks, we will use controlled data, conduct progressive validations, and keep the scope limited to the project’s main objectives. Factors that facilitate our development include: - We have an existing technological foundation and prior documentation. - We have development, version control, and database tools available. - We can perform tests using controlled or simulated data. - There is a clearly identified problem applicable to organizations with large physical spaces and multiple assets. |

- PART II

4. Objectives

In this section, you must define the general and specific objectives of the APT Project. The objectives should be stated clearly and concisely, without further explanation; that is, they should be understandable on their own. It is suggested that they be written using an infinitive verb, as this helps specify concrete actions.

| General objective | Develop and validate a centralized web platform that enables the visualization of physical spaces, management of technology assets, and traceability of their location and history within an organization. |
| --- | --- |
| Specific objectives | - Analyze the functional and non-functional requirements associated with space and asset management. - Design the architecture, data structure, and interfaces required for the solution. - Implement an interactive map that enables the visualization and location of spaces and assets. - Develop functionalities for inventory, user, role, and modification-history management. - Integrate authentication, authorization, backup, and information access-control mechanisms. - Perform functional and integration tests to validate the correct operation of the platform. - Document the development, operation, and results obtained during the project. |

5. Methodology

In the following section, describe the methodology specific to your discipline that you will use to carry out the APT project described above, including its stages and working methods.

Methodology Description

As a team, we will approach the project using a traditional waterfall methodology, organizing the work into sequential stages that allow each phase to be defined and validated before moving on to the next. Initially, we will elicit and define requirements, establishing the scope, actors, functional and non-functional requirements, and the system’s main use cases. Once this information has been consolidated, we will move on to the design stage, where the solution architecture, data model, UML diagrams, and components required for implementation will be documented. Subsequently, the functionalities defined for SYNTRO will be developed and integrated, including computer inventory management, movement traceability, network scanning, physical-location mapping, users, and access levels. Once implementation is complete, functional, integration, performance, and security tests will be carried out to verify compliance with the previously defined requirements. Finally, technical documentation, solution deployment, and preparation of the evidence required for evaluation will be completed. Throughout the process, the team will maintain ongoing coordination and use a shared repository to control versions, record changes, and preserve evidence of the development work performed by each member.

6. Evidence

Below, describe the evidence that will be evaluated in the progress report and final report of your APT project. This evidence must be agreed upon with your instructor. Evidence refers to the products developed during the project whose purpose is to demonstrate or document how the work has been implemented.

| Evidence type | Evidence name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Software Requirements Specification (SRS) | Document consolidating the problem, scope, actors, functional and non-functional requirements, constraints, and main use cases of SYNTRO. | It formally demonstrates the analysis stage and establishes a clear baseline before beginning the design and implementation of the solution. |
| Progress | Technical design of the solution | Documentation of the architecture, data model, UML diagrams, components, deployment design, and main technical decisions. | It demonstrates how the defined requirements are transformed into a structured and coherent technical solution before implementation. |
| Progress | Solution implementation | Evidence of the development and integration of the functionalities defined in the SRS, including PC inventory, movements, network scanning, map, users, and access levels. | It demonstrates the realization of the approved design and the actual progress of solution development. |
| Final | Test plan and validation evidence | Test cases, results, and evidence from functional, integration, performance, and security testing, linked to the defined requirements. | It provides traceable verification that the implemented solution meets the functional and non-functional requirements established at the beginning of the project. |
| Final | Integrated and deployed SYNTRO platform | Presentation of the solution operating in an integrated manner in the scenario defined for the hospital, together with its configuration and deployment. | It demonstrates fulfillment of the project objectives and the complete operation of the solution in the defined context. |
| Final | Technical manual and closing documentation | Documentation for installation, deployment, Docker, environment variables, system structure, maintenance, and final project evidence. | It helps ensure understanding, reproducibility, maintainability, and technical continuity of the solution once development is complete. |

7. Work Plan

In the following table, define the planning of your APT Project as required.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Name of Activities/Tasks | Description of Activities/Tasks | Resources | Activity duration | Responsible person | Observations |
| Analyze organizational problems and requirements in order to propose IT solutions | Requirements elicitation and analysis | We identify the problem, user needs, functional and non-functional requirements, and project scope. | Documentation, meetings, elicitation tools, and repository. | 1 week | Constanza Gaete | User availability may make validation difficult. Available information and controlled data will be used when necessary. |
| Analyze organizational problems and requirements in order to propose IT solutions | Process modeling | We will analyze the processes related to location, search, transfer, and asset management in order to define the workflows that will be addressed by the solution. | Diagrams, process documentation, and BPM tools. | 1 week | Constanza Gaete | Processes may be adjusted according to new requirements identified during development. |
| Design and develop software solutions according to functional and non-functional requirements | Architecture and solution design | We will define the overall system structure, its components, interfaces, and communication between the frontend, backend, and database. | Diagramming tools, technical documentation, and repository. | 1 week | Constanza Gaete Antonia Pacheco Paolo Vilches | The architecture must support the integration and growth of the solution. |
| Design and manage data structures that enable information to be stored and queried efficiently. | Database modeling and management | We will design and adjust the structures required to store spaces, assets, users, locations, and change history. | Database, modeling tools, and development environment. | 1 week | Paolo Vilches | Consistency must be maintained among assets, their locations, and their history. |
| Design and develop software solutions according to functional and non-functional requirements. | Web platform development | We will develop the interfaces and functionalities required to visualize spaces, perform searches, and manage the solution’s information. | Development environment, web technologies, Leaflet, OpenStreetMap, and GitHub. | 2 weeks | Paolo Vilches | The representation of spaces will depend on the information available for testing. |
| Integrate different components and services within a technological solution. | Platform integration | We will integrate the frontend, backend, database, and required services to enable information exchange and updating. | API, development environment, database, and Git repository. | 2 weeks | Constanza Gaete Paolo Vilches | Communication between the different components of the solution must be validated. |
| Implement authentication, authorization, and information security mechanisms. | Security and access-control implementation | We will incorporate authentication, roles, and permissions to control the actions available according to each user profile. | Backend, database, authentication tools, and testing. | 1 week | Constanza Gaete Paolo Vilches | It will be necessary to verify that each profile can access only the authorized functions. |
| Perform tests to validate the operation and quality of an IT solution. | Testing and quality assurance | We will perform functional and integration tests to detect errors, validate requirements, and make the necessary adjustments. | Test cases, controlled data, and test environments. | 1 week | Antonia Pacheco | Errors found may require adjustments to previously developed functionalities. |
| Plan and manage activities associated with the development of a technology project. | Project management and monitoring | We will organize activities using Scrum, with a Product Backlog, Sprints, and periodic progress monitoring. | Planning tools, GitHub, and project documentation. | Throughout the project | Constanza Gaete Antonia Pacheco | Planning may be adjusted according to identified progress, difficulties, and priorities. |
| Prepare technical and functional documentation associated with software development | Documentation and closure | We will consolidate the technical and functional documentation, evidence, test results, and material required for the final submission. | Repository, documentation, screenshots, and test results. | 1 week | Antonia Pacheco | The documentation must remain aligned with the final version of the solution. |

8. Gantt Chart

Choose a Gantt Chart format that suits you and use it to organize the activities planned in the previous section, considering the period assigned for the development of your APT Project. You must maintain the academic-period timeline across the three phases included in the Capstone Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W 1 | W 2 | W 3 | W 4 | W 5 | W 6 | W 7 | W 8 | W 9 | W 10 | W 11 | W 12 | W 13 | W 14 | W 15 | W 16 | W 17 | W 18 |
| Requirements elicitation and analysis | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Process modeling |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Architecture and solution design |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database modeling and management |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Web platform development |  |  |  |  | X | X | X | X | X |  |  |  |  |  |  |  |  |  |
| Platform integration |  |  |  |  |  |  |  |  | X | X | X | X |  |  |  |  |  |  |
| Security and access-control implementation |  |  |  |  |  |  |  |  |  | X | X | X |  |  |  |  |  |  |
| Testing and quality assurance |  |  |  |  |  |  |  |  |  |  |  |  | X | X | X | X |  |  |
| Project management and monitoring | X | X | X | X | X | X | X | X | X | X | X | X | X | X | X | X | X | X |
| Documentation and closure |  |  |  |  |  |  |  |  |  |  |  |  |  |  | X | X | X | X |

If the APT Project is a group project, this column must indicate the names of those responsible for each task or activity. This will subsequently make it possible to differentiate the evaluation of each team member.